# UMS SYSTEM # PROGRESS # REPORT

APPLICATION & DATABASE

ELVIS NYAGA-PROJECT LEAD ¦ NAIS KENYA LTD ¦ AUGUST 15th, 2025

# Introduction

The following is the UMS Management System progress report:

# COMPLETED modules

The following modules are now active and have undergone testing phases 1 and 2 and are now ready for testing phase 3 by the client.

- Log in/ Log out

- Supplier Module.

- Product Module

- Purchase Order Module

- Stock Module

- Stock Issue Module

- Store Module

- Customer Module

- Sales Module

- Application Module which includes Meter activation phase 1

- Meter Transfer/Return between Stores. Faulty meters to Main Store

# NOTES

- Issue meters only active after meters received from suppliers.

- Sale of meters only active after meters are issued to stores.

- Customers can only request meter application for meters they have purchased.

- Meter transfers from store to store with reason but returns to main store only due to faulty reason.

# PENDING modules

- Meter activation phase 2 which uses the APIS from the manufacturer to activate the meters on the manufacturer's platform.

- Token Purchase and integration to token generation platform using the APIS provided.

- MPESA Integration to UMS paybill the test module is ready for this integration

- SMS integration to UMS SMS Gateway module is ready to plugin.

- Approval Process for most processes.

- Administration Module.

- User Creation and Security Access Module.

- OTP SMS/email Secure login.

- Reports

# TIMELINES

The pending modules will be ready by 22nd August 2025.

Testing by client is ongoing and a production plan will be created as soon as the APIS

# CONCLUSION

We are on track to deliver the solution and going live by 1st September 2025.